## Slide 1: Engagement Summary Activate SharePoint Online Migration
Ethan Irons

## Slide 3: How to view this presentation?
To switch to the Notes Page view:
  On the ribbon, select the View tab, and then select Notes Page
To navigate through notes, use the Page Up and Page Down keys
  Zoom in or zoom out, if required
In the Notes Page view, you can:
  Read any supporting text—now, or after the delivery
  Add notes to your copy of the presentation, if required
Take the presentation files home with you

## Slide 4: Goals Achieved
<PFE to capture key goals from the 3 days – Try to list at least 2-4 >
Ran SMAT against SharePoint 2013 farm
Ran SMIT against SharePoint 2013 farm
Analyzed the SMAT and SMIT reports to understand key migration blockers and how to address them
Migrated 3 sites to SharePoint Online from SharePoint 2013
Migrated a small file share to Microsoft teams

## Slide 5: Customer’s Questions/Concerns from Day One
<PFE to capture some key customer questions – Address how items where covered from Day 1 >

## Slide 6: Key Risks and Challenges
<PFE to capture some key risk – Try to list at least 5 >
Customer has a lot of customizations
Customer does not have Identities synced
Customer need to address SSRS
Customer needs to address Farm solutions
Customer has a slow network
Customer need to engage change management and provide training

## Slide 7: Top Recommendations
<PFE to capture some key recommendations – Try to list at least 2-5 >
Do an assessment of files shares
Upgrade users to Windows 10
Build schedule to migration
Review SMAT reports and work with site owners on recommendations

## Slide 8: Next Steps
<PFE to capture some key next steps – Try to list at least 2-3 >
Customer to work with TAM to engage FTC, MCS, partner, etc.
Customer to work with security to understand requirements for Office 365
Work on Office 365 Governance
Customer to take Office 365 Admin workshop

## Slide 9: Questions?
Notes: This Photo by Unknown Author is licensed under CC BY-SA

## Slide 10: End of Presentation